W03 Weekly Log

Project: InGen Perception Backend

Week: 3

Date: 10/05 - 10/14

Objectives

- Address reviewer feedback from Week 1 and Week 2.

- Complete missing documentation deliverables.

- Document the API contract clearly enough for a client engineer to build against it.

- Record the architecture change from WebSocket streaming to REST with base64-encoded JPEG payloads.

Work Completed

- Reviewed Week 1 and Week 2 feedback.

- Drafted the API contract for the existing /v1/ endpoints.

- Documented:

- GET /v1/frames/{frame_id}

- GET /v1/robots/{robot_id}/state

- GET /v1/detections

- Clarified request parameters, response schemas, status codes, and current stub behavior.

- Identified the need to formally document the transport change from the Week 1 WebSocket decision to the Week 2 REST/base64 implementation.

- Drafted the structure for the missing test report and weekly documentation.

Key Technical/Documentation Decisions

- The current API contract reflects the implemented REST-based /v1/ interface.

- Frame retrieval remains backed by temporary in-memory storage.

- Robot state remains stubbed.

- Detection listing remains defined at the contract level but is not yet backed by persistent storage.

- The architectural change from WebSocket streaming to REST/base64 must be recorded explicitly rather than treated as an undocumented implementation change.

Problems Encountered

- Reviewer feedback showed that several required documentation deliverables were missing even though the implementation and tests were complete.

- The Week 1 ADR and Week 2 implementation were inconsistent regarding frame transport.

Resolution

- Began completing the missing API contract and test-report documentation.

- Planned an ADR/update note explaining why REST/base64 was used during the initial implementation and how WebSocket streaming may still be considered later.

Testing and Results

- Existing Week 2 implementation remains at:

- 16 passing tests

- 90% line coverage

- Ruff passing

- Black passing

- mypy passing

Open Items

- Complete POST /v1/frames section in the API contract.

- Finalize the Week 2 test report.

- Add the missing Week 1 and Week 2 weekly logs to the repository.

- Add an ADR amendment documenting the WebSocket-to-REST transport change.

- Verify that all documentation files are committed under docs/.

Next Week Plan

- Finalize all missing documentation and reviewer corrections.

- Confirm the API contract matches the actual FastAPI implementation and OpenAPI output.

- Begin PostgreSQL persistence integration for frame and detection metadata.

- Replace temporary in-memory storage with a database-backed repository/service layer.

- Prepare the inference pipeline interface so the YOLO worker can be added without coupling it directly to the API.