W02 Weekly Log

Project: InGen Perception Backend

Week: 2

Date: 9/28 - 10/05

Objectives

- Implement the initial /v1/ perception API endpoints.

- Define Pydantic v2 models for frame and detection data.

- Add validation, structured error handling, and tests.

- Verify code quality using Black, Ruff, mypy, and pytest.

Work Completed

- Implemented POST /v1/frames.

- Implemented GET /v1/frames/{frame_id}.

- Implemented GET /v1/robots/{robot_id}/state as a stub.

- Implemented GET /v1/detections with declared filters.

- Added Frame, Detection, BoundingBox, and ErrorResponse Pydantic models.

- Added JPEG validation, payload-size checks, frame metadata generation, and SHA-256 checksum generation.

- Added structured API error responses.

- Added and updated unit tests.

Key Technical Decisions

- Used normalized x/y/w/h bounding-box coordinates for detection results.

- Used timezone-aware UTC timestamps.

- Used REST with base64-encoded JPEG images for the current frame-ingestion implementation.

- Kept inference asynchronous in the architecture, although the YOLO worker is not yet integrated.

Problems Encountered and Resolutions

- Virtual environment stopped working correctly after the project folder was moved.

Resolution: recreated .venv using uv and restored dependencies from pyproject.toml and uv.lock.

- pytest-cov and Black executables were not initially available after recreating the environment.

Resolution: added the missing development dependencies with uv.

- Pylance reported FrameResponse and FrameDetailResponse type mismatches.

Resolution: corrected the in-memory dictionary type and updated api_error() to use NoReturn.

Testing and Results

- 16 tests passing.

- 90% line coverage.

- Black check passes.

- Ruff check passes.

- mypy check passes.

Open Items

- PostgreSQL persistence is not yet implemented.

- YOLO inference worker is not yet connected.

- Worker queue behavior is not yet implemented.

- The REST/base64 transport change from the Week 1 WebSocket ADR still needs to be documented.

Next Week

- Complete missing API contract and test-report documentation.

- Document the transport architecture change.

- Begin the next stage of persistence and inference integration.