Test Report for Week 2 Implementation

Summary

Total tests: 16

Passed: 16

Failed: 0

Line coverage: 90%

| Test Area | What was verified |
| --- | --- |
| Health endpoints | /healthz and /readyz return expected responses |
| Frame submission | Valid frame requests return 202 Accepted |
| Frame retrieval | Submitted frames can be retrieved by frame_id |
| Validation | Invalid timestamps, missing fields, invalid images, and oversized payloads are rejected |
| Error handling | Missing frames return structured 404 responses |
| Robot state | Stub endpoint returns expected state structure |
| Detection list | Endpoint accepts filters and returns the expected response schema |
| Pydantic models | Invalid frame dimensions, confidence values, and bounding boxes are rejected |

Command Ran:

uv run python -m pytest -v --cov=app --cov-report=term-missing

Result:

16 passed

90% line coverage

Limitations / Known Test Gaps:

- YOLO inference is not yet integrated.

- PostgreSQL persistence is not yet implemented.

- Worker queue behavior is not yet tested.

- Performance and load testing are planned for later weeks.